✦ SEQUINS

Six-Week Launch Checklist

Monday Sep 14 – Sunday Oct 25, 2026

The Bradley Project LLC  ·  Printable working copy

HOW TO USE THIS

Every week ends with a gate — a single sentence that is either true or it is not. If the gate is not met, do not start the next week on top of it. Slipping a week is recoverable; building week 3 on a broken week 1 is not.

THE ONE THING  Week 1 carries the entire plan. Neither store listing exists and signup email is broken. TestFlight, the Play internal track, the beta cohort, and both submissions all sit downstream of those three items. Everything else can flex — week 1 cannot.

WHERE THINGS LIVE

·  Repository:  ~/Sites/code/drag-boutique

·  Supabase project:  Sequins · vrlsphktnvxrbuwwuvpk · us-west-2

·  Bundle identifier:  com.thebradleyproject.sequins

·  Apple Team:  72489ZJVU2 — The Bradley Project LLC

·  Apple account:  visionkingjr@msn.com

·  ASC API key:  ~/Documents/AppleKeys/AuthKey_8643DF9R6M.p8  (unrecoverable if lost)

·  EAS project:  @bdion216/sequins

·  Landing page:  thebradleyproject.com/sequins  — beta form is live

·  Marketing account:  @thebradleyproject

CARRIED IN FROM SEPTEMBER 7

☐  Run the image-redistribution SQL so near-term events have artwork

All 23 images sit on November events; the next two weeks are bare. Blocks any Discover screenshot.

☐  Fix day-name mismatches in seeded events

"Tuesday Tuck Night" currently lands on a Thursday. Pre-existing in the seed data.

☐  Point the @thebradleyproject bio link at thebradleyproject.com/sequins

Every Instagram caption this week says "link in bio".

WEEK 1   Monday Sep 14 – Sunday Sep 20

Foundations that unblock everything else

GATE  A stranger can create an account, receive the confirmation email, and open the app.

DEPENDS ON  Nothing blocks this week. Everything else blocks on it.

A.  APP STORE CONNECT LISTING

approx. 2–3 hours · does not exist yet

☐  Sign in to App Store Connect as visionkingjr@msn.com

☐  My Apps → + → New App

☐  Platform iOS · Name: Sequins: Drag Event Finder

26 characters — Apple's limit is 30, so it fits.

☐  Primary language: English (U.S.)

☐  Bundle ID: com.thebradleyproject.sequins

Already registered on the portal — pick it from the dropdown, do not retype.

☐  SKU: SEQUINS-IOS-001

Internal reference only, never shown to users. Cannot be changed later.

☐  Subtitle (30 char limit)

Something like "Find drag shows near you". Appears under the name in search.

☐  Categories: primary Entertainment, secondary Social Networking

☐  Complete the age rating questionnaire honestly

Venue and alcohol references likely push this to 17+. Under-rating is a common and avoidable rejection.

☐  Enter the Privacy Policy URL

Must already be live and publicly reachable — see section D.

☐  Complete the App Privacy questionnaire

Declare name, email, city, purchase history, identifiers. Must match what the app actually collects.

☐  Set pricing to Free

Tickets are real-world services, so Apple permits external Stripe payment and does not require in-app purchase. Note this in the review notes later.

☐  Upload 6.7" iPhone screenshots at 1290 × 2796

Minimum three, maximum ten. Take these after the event-image SQL is run.

☐  Write description, keywords (100 char), promotional text, support URL, marketing URL

Draft copy already exists in docs/App_Store_Listing_Sequins.docx.

☐  Confirm the generated ascAppId matches eas.json

eas.json currently reads 6790875708 — verify or correct it.

B.  GOOGLE PLAY CONSOLE LISTING

approx. 2–3 hours · does not exist yet

☐  Confirm the Play Developer account exists, or register it

$25 one-time. Registration can take a couple of days to verify — start here if it is not done.

☐  Create app: name, English (U.S.), App not Game, Free

☐  Accept developer programme and US export declarations

☐  Short description (80 characters)

☐  Full description (4000 characters)

☐  Upload app icon at 512 × 512 PNG

☐  Upload feature graphic at 1024 × 500

Google shows this above your listing. There is no way to skip it.

☐  Upload phone screenshots — minimum two

☐  Complete the IARC content rating questionnaire

☐  Complete target audience and content declarations

☐  Complete the Data safety form

Separate from the Apple one and worded differently. Data collected, shared, encrypted in transit, deletion path.

☐  Enter the Privacy Policy URL

☐  Provide test credentials under App access

Sequins requires login, so reviewers cannot get in without this. Guaranteed rejection if omitted.

☐  Declare no ads

☐  Create the Internal testing track

☐  Generate the service account JSON for eas submit

eas.json expects ./google-play-service-account.json. Confirm it exists and is gitignored.

C.  FIX THE SIGNUP CONFIRMATION EMAIL

approx. 2 hours · hard blocker for the beta

☐  Pick an SMTP provider

Resend is the easy call — generous free tier, minimal setup. SendGrid also fine.

☐  Create the account and add thebradleyproject.com as a sending domain

☐  Add SPF and DKIM records at your DNS registrar, then wait for verification

DNS propagation can take a few hours. Start this task first thing Monday.

☐  Supabase → Project Settings → Authentication → SMTP Settings → enable custom SMTP

☐  Enter host, port, username, password, sender address and sender name

Sender something like noreply@thebradleyproject.com, name "Sequins".

☐  Auth → URL Configuration: confirm sequins:// and the site URL are in the redirect allow-list

If the redirect is missing, the email arrives but the link goes nowhere.

☐  Brand the confirm-signup email template

☐  Test with a real address you control, end to end

Sign up, receive, click, land in the app with a live session.

☐  Test again from a different provider

Gmail and Outlook filter differently. Check the spam folder in both.

D.  PUBLISH PRIVACY POLICY AND TERMS

approx. 1 hour · required by both stores

☐  Convert docs/Privacy_Policy_Sequins.docx to a web page

☐  Convert docs/Terms_of_Service_Sequins.docx to a web page

☐  Publish at /sequins/privacy and /sequins/terms

☐  Verify both load in a private window

Must be reachable with no login. Reviewers check this.

☐  Paste both URLs into the Apple and Google listings

☐  Link them inside the app under Profile

E.  SECURITY AND BUILD HYGIENE

approx. 30 minutes

☐  Supabase → Authentication → enable leaked password protection

Checks new passwords against HaveIBeenPwned. One toggle.

☐  Add "autoIncrement": true to the production profile in eas.json

TestFlight rejects duplicate build numbers outright. Do this before week 2.

☐  Rotate the Sentry auth token if it has not been rotated since Sep 7

It was pasted in plain text during troubleshooting.

NOTES

WEEK 2   Monday Sep 21 – Sunday Sep 27

Role-correct app, first TestFlight build

GATE  A TestFlight build installs on a phone that has never had a development build, with no Developer Mode prompt.

DEPENDS ON  Needs week 1's App Store Connect listing. Cannot start TestFlight without it.

A.  ROLE-AWARE NAVIGATION

the plating principle — nothing visible that the role cannot use

☐  Read app/(tabs)/_layout.tsx and locate the tab definitions

☐  Confirm where role comes from — getRole() in lib/userStore

☐  Host: leave the Create flow exactly as it is

☐  Talent: replace Create with My Bookings

☐  Fan: remove the tab entirely

Hidden, not greyed out. A disabled button still asks a question the user cannot answer.

☐  Handle a role change mid-session so the tab bar reacts without a restart

☐  Handle guest mode, which has no role — treat as Fan

B.  TALENT BOOKINGS SCREEN

☐  Create the new screen

☐  Query events where the signed-in performer is booked

☐  Join through to the role data so each booking shows what they were booked as

DJ, Tip Taker, Cast Member, Host. The talent_roles data already exists — this is a new reader of it.

☐  Display event name, venue, date and time, role, agreed pay, host contact

☐  Write a real empty state

"No bookings yet" plus a prompt to finish their profile so hosts can find them.

☐  Sort soonest first

C.  DEAD CONTROL AUDIT

☐  Walk every screen signed in as each of the three roles

☐  Write down every control visible to a role that cannot use it

☐  Hide each one rather than disabling it

D.  FIRST TESTFLIGHT BUILD

☐  Confirm autoIncrement is set in eas.json

☐  eas build --platform ios --profile production

☐  eas submit --platform ios --profile production

☐  Wait for App Store Connect processing

Ten to thirty minutes. It will not appear in TestFlight instantly.

☐  Complete the export compliance question

ITSAppUsesNonExemptEncryption is already false in app.json, so this should be a single click.

☐  Add yourself as an internal tester

☐  Install through the TestFlight app and confirm no Developer Mode prompt appears

E.  FULL SELF-TEST ON DEVICE

every path, on hardware, before anyone else sees it

☐  Fresh signup → confirmation email → onboarding → select each role in turn

☐  Discover: browse, search, filter

☐  Event detail: lineup and host information render

☐  Reserve a free ticket

☐  Buy a paid ticket with test card 4242 4242 4242 4242

☐  Open the ticket in airplane mode and confirm the QR still renders

This is the whole point of moving QR generation offline.

☐  Scan that QR with door check-in from a second device

☐  Create and edit a performer profile, upload a photo

☐  Trigger a notification and confirm it arrives

☐  Write down every defect rather than fixing as you go

NOTES

WEEK 3   Monday Sep 28 – Sunday Oct 4

Real queens in the app

GATE  Ten or more testers have opened the app and at least three have sent feedback.

DEPENDS ON  Needs week 2's TestFlight build and week 1's working signup email.

A.  FINALISE THE COHORT

☐  Compile the list: queens tagged during the campaign plus personal contacts

☐  Target ten to twenty people

☐  Rank by how many separate people tagged them, then by city coverage

Someone tagged by four different fans is a stronger bet than someone you found yourself.

☐  Make sure all four cities are represented

B.  NDA AND ONBOARDING

☐  Decide how the NDA gets signed

☐  Send docs/Beta_NDA_Sequins.docx to each person

☐  Track who has returned a signed copy

☐  Collect an Apple ID email or Google account email alongside each signature

TestFlight and Play both invite by the account email, not any email.

☐  Write a short tester brief: what to try, how to report, what is already known-broken

Telling people what is already broken stops you receiving the same report fifteen times.

C.  DISTRIBUTE

☐  TestFlight → create an external testers group → add the emails

☐  Submit for Beta App Review

Twenty-four to forty-eight hours. Do this Monday, not Thursday.

☐  Play Console → Internal testing → add emails → share the opt-in link

☐  Confirm each person actually got in

D.  FEEDBACK LOOP

☐  Set up one intake channel and use only that one

Feedback scattered across texts, DMs and email gets lost, and losing a queen's bug report costs you the queen.

☐  Triage daily: reproduce, categorise, prioritise

☐  Reply to every single reporter

Being visibly responsive is what keeps testers testing.

☐  Confirm Sentry is receiving real crashes with readable stack traces

Source map upload works now — verify events actually land.

NOTES

WEEK 4   Monday Oct 5 – Sunday Oct 11

Real money moves

GATE  One real payment has gone card-to-bank and one refund has processed cleanly.

DEPENDS ON  Needs the OnPoint business account. If it lands early, pull this week forward.

A.  BANKING AND STRIPE VERIFICATION

☐  Finalise the OnPoint business account

Targeted for Fri Sep 11. This is the long pole — chase it.

☐  Complete Stripe business details, EIN and banking

☐  Complete identity verification

☐  Obtain the live publishable and secret keys

B.  SWAP TO LIVE KEYS

☐  Update EXPO_PUBLIC_STRIPE_PUBLISHABLE_KEY in EAS for preview and production

Use eas env:create. Do not put it in .env.local only — that file never reaches the builder.

☐  Set the Stripe secret key as a Supabase Edge Function secret

☐  Redeploy create-payment-intent

☐  Rebuild and redistribute to testers

C.  VERIFY WITH REAL MONEY

☐  Buy a real one dollar ticket with a real card

☐  Confirm the charge appears in the Stripe dashboard

☐  Confirm the ticket appears in the app and the QR scans at check-in

☐  Confirm the first payout reaches the bank

☐  Issue a refund and confirm it processes

D.  WEBHOOK SAFETY NET

☐  Create an Edge Function endpoint for payment_intent.succeeded

☐  Register it in Stripe and store the signing secret

☐  Verify the signature on every incoming request

An unverified webhook endpoint is an open door.

☐  Test with the Stripe CLI

E.  FIX THE TOP FIVE TESTER FINDINGS

☐  Rank by how many testers hit it, not by how interesting it is to fix

☐  Ship the fixes and tell the reporters they shipped

NOTES

WEEK 5   Monday Oct 12 – Sunday Oct 18

Something to point people at

GATE  Every store asset is finished and ready to upload. Nothing left to design.

DEPENDS ON  Needs real screenshots, which need week 1's event images.

A.  STORE ASSETS

☐  Final iPhone 6.7" screenshot set at 1290 × 2796

☐  Final Android phone screenshot set

☐  Feature graphic at 1024 × 500 for Google Play

☐  Optional app preview video

Lifts conversion noticeably, but do not let it block submission.

B.  MARKETING FOUNDATION

☐  Update the landing page with real screenshots and store badges

☐  Create the @sequins Instagram account and cross-link from @thebradleyproject

☐  Design and print the QR cards for the beta cohort

☐  Record and edit the demo video

☐  Publish queen spotlight posts from the DM list

Their words, not yours. A performer saying it lands differently.

C.  QUALITY PASS

☐  Measure Discover feed load time on LTE

Target under 1.5 seconds.

☐  Audit image caching

☐  Accessibility: dynamic type, VoiceOver labels on primary controls, contrast

☐  Review the empty state on every single screen

New users see empty states before they see anything else.

☐  Review error states: no network, expired session, declined payment

NOTES

WEEK 6   Monday Oct 19 – Sunday Oct 25

Submitted for review

GATE  Both stores show the app as in review.

DEPENDS ON  Needs everything above. Nothing here is optional.

A.  PREPARE

☐  Produce final production builds for both platforms

☐  Create a reviewer demo account seeded with realistic data

An empty account gets rejected because the reviewer cannot see the app work.

☐  Write the App Review Information notes

Explain the drag content context plainly, supply demo credentials, give a contact number. Reviewers reject what they do not understand.

☐  Re-verify the privacy and terms URLs are still live

☐  Confirm the age rating still matches what the app actually contains

B.  SUBMIT

☐  Submit the iOS build for review

One to two weeks is normal.

☐  Submit the Android build for review

Three to seven days is typical.

☐  Record both submission dates

C.  MONITOR AND RESPOND

☐  Check review status daily

☐  Keep two days of capacity free for a rejection response

First submissions are usually rejected at least once. Plan for it rather than being surprised by it.

☐  Common causes: missing demo account, incomplete metadata, age rating mismatch, privacy declarations that do not match behaviour

NOTES

APPENDIX · COMMANDS AND HARD-WON RULES

COMMANDS YOU WILL REACH FOR

·  npx expo install <pkg>
     Never bare npm install for anything Expo-adjacent. This rule cost four builds on Sep 7.

·  git add -A && git commit && git push
     EAS builds from git, not your disk. Uncommitted fix equals invisible fix.

·  eas build --platform ios --profile production
     TestFlight build.

·  eas submit --platform ios --profile production
     Push it to App Store Connect.

·  eas env:list --environment preview
     Confirm build-time variables before you burn a build.

·  eas env:create --scope project --name X --value Y
     Add a build-time variable.

·  eas device:create
     Register a device for ad-hoc builds. Not needed for TestFlight.

·  npx expo install --fix
     Realign every package to the SDK version.

RULES EARNED THE HARD WAY

1.  Never bare npm install for Expo packages. A plain install pulled babel-preset-expo 57 into an SDK 54 project and cost four builds.

2.  Commit and push before every EAS build. One full cycle was burned proving this.

3.  When one syntax error appears, grep the whole codebase for that pattern before rebuilding. The same mistake was sitting in four files.

4.  Say yes to every EAS "generate a new…" prompt. One no drops you into manual certificate mode.

5.  Environment variables compile in at build time. .env.local is gitignored and never reaches the builder.

6.  A silently-ignored config looks exactly like a fix that did not work. Verify the option actually belongs to the tool you are configuring.

7.  In zsh use ${(P)VAR}, not ${!VAR}. The exclamation mark triggers history expansion.

CONFIDENTIAL — INTERNAL USE ONLY  ·  Sequins  ·  The Bradley Project LLC  ·  2026